Stakeholder Plan

| Project Name | Tera-Pixel APS for CALICE | Date Reviewed | 30/04/2008 |
| --- | --- | --- | --- |

| # Stakeholder | # Power | # Desires | # Actions | # Date |
| --- | --- | --- | --- | --- |

| STFC | High | Eliminate ILC-related activities from delivery plan. | Conclude current design & test activities with publications in peer-reviewed journals to fully record the successes achieved thus far; apply for new funding to continue project with new (wider) application focus. | 30/04/2008 |
| --- | --- | --- | --- | --- |
| Imperial College | Low | Establish UK-lead ILC calorimeter concept | Overall management control, reporting to STFC. Preparation of test system in good time to avoid delays to device testing Contribute to the thorough testing of devices as specified in testing specification document. | 30/04/2008 |
| Birmingham | Low | Establish UK-lead ILC calorimeter concept | Support ASIC & concept design with physics simulations Contribute to the thorough testing of devices as specified in testing specification document. | 30/04/2008 |
| RAL Technology | Low | Demonstrate MAPS for calorimetry | Produce state-of-art design to agreed spec. Contribute to the thorough testing of devices as specified in testing specification document. | 30/04/2008 |
| RAL PPD | Low | Establish UK-lead ILC calorimeter concept | Support ASIC design with device simulations Contribute to the thorough testing of devices as specified in testing specification document. | 30/04/2008 |