IN CONFIDENCE	CALICE OsC Act 2 (06)

28th November 2006

PARTICLE PHYSICS AND ASTRONOMY RESEARCH COUNCIL

CALICE OVERSIGHT COMMITTEE

Feedback and Actions arising from the meeting held on 28th November 2006.

The Committee thanked the Collaboration for the report and presentation and was pleased with the progress which had been made.  The test beam results were exciting and the Committee encouraged the Collaboration to publish these results.  The Committee was pleased with how this meeting had progressed.

The Committee acknowledged that the MAPS work was particularly important and supported the use of £30k Working Allowance to cover the costs needed to resolve the problem with the design and sensor simulation work.

The Committee advised the Collaboration not to re-profile the EID manpower at this stage following the additional £25k incurred as a result of the RAL/EID staff costs.  The Office would confirm whether these funds could be compensated, as it was outside the control of the project.

Action: Office

In the paperwork for the next meeting the Committee would like the Collaboration to include milestones tables which should detail all past, present and future milestones.  The progress of each milestone should be detailed in the text of the report, taking each milestone as a heading, and provide details of those which have been completed, and those which are due for completion within 6 months.  The Office would send the milestones templates to the Collaboration

Action: Collaboration

Action: Office

The Gantt charts for the next meeting should include the name of each work package Manager, and the Collaboration should ensure they provide the Gantt chart for work package 4, showing how it links in with the rest of the project.

Action: Collaboration

The risk register submitted in the paperwork for the next meeting should include the costs of the risks.

Action: Collaboration

The process of sending the Collaboration a list of questions for them to address prior to the meeting had been very useful.  The Committee would like to use this mechanism again at the next OsC.  Therefore to allow enough time for this exercise the report should be submitted one month prior to the meeting; against the following timetable:

| Date | Item | Action on |
| --- | --- | --- |
| 31st May 2007 | Submission of report | Collaboration |
| 1st June 2007 | Circulate report to Committee | Office |
| 13th June 2007 | Committee to submit questions to office | Committee |
| 14th June 2007 | List of questions to be sent to the Collaboration | Office |
| 21st June 2007 | Answers to be submitted | Collaboration |

Date of the Next Meeting

The next meeting would be held on Thursday 28th June 2007 at PPARC, Swindon starting at 10.30 am, with the Collaboration joining for coffee at 11.30am.