IN CONFIDENCE 	CALICE OsC Act 1 (08)

25th January 2008

SCIENCE AND TECHNOLOGY FACILITIES COUNCIL

CALICE OVERSIGHT COMMITTEE

Feedback and Actions arising from the meeting held on 25th January 2008

The ILC specific activities would have to come to an orderly end as soon as possible, with an expectation that this would be by October 2008 at the latest following the recent announcement in the Delivery Plan that STFC would withdraw from the ILC.  Overall, the Committee was impressed with the work the Collaboration had achieved so far and agreed that it was valuable to pursue the orderly completion of the generically useful aspects of work.  Members noted that there were some delays which affected some of the CALICE goals but they were largely due to external factors.

The Committee identified the valuable areas of lasting generic value that should be priorities for funding during FY08/09 as follows:

WP1

The Collaboration should prioritise the publication of existing results but minimise the commitments to the Fermilab test beam and focus on other areas where the UK expertise was essential, and consider bringing in other Collaborators where necessary.  Members noted with regret that the UK leadership in this area would be lost.

WP2 & WP4

The Committee recognised the value of the generic DAQ development and the opportunity which EUDET provided to stress test and develop this work.  The Collaboration should establish with the Office the position with regards to matching funding with the EU.

Action: Collaboration

Members noted the possibility of a future proposal to STFC for funds from April 2009.  The ability to retain UK leadership would depend on the availability of skilled staff effort.

WP3

The progress with the MAPS calorimeter was encouraging.  The technology was important and generic, and Members noted that the use of deep p-well development technology was to their knowledge unique to the UK.  This was an asset which should be nurtured.  The Collaboration had proposed significant savings during FY08/09 and should seek to maintain the existing momentum in this area.

WP5

The Collaboration should demonstrate particle flow analysis and its advantages in high energy colliders.

The most important themes which the Committee advised the Collaboration to retain the UK lead in and which were relevant to not only particle physics but other scientific areas also were:

- particle flow analysis

- MAPS technology

- generic DAQ

The Collaboration should discuss the financing of priority areas during FY 08/09 with the Office.

Action: Collaboration, Office

STFC would be sympathetic to any proposal to move PhD students on ILC projects to other activities.

The Committee noted that the Collaboration wished to submit a new proposal for operations from April 2009.

Below is the timetable for the question and answer exercise prior to the next meeting:

| Date | Item | Action on |
| --- | --- | --- |
| 18th August | Submission of report | Collaboration |
| 19th August | Circulate report to Committee | Office |
| 1st September | Committee to submit questions to Office | Committee |
| 2nd September | List of questions to be sent to the Collaboration | Office |
| 15th September | Answers to be submitted to Office | Collaboration |
| 16th September | Circulate complete Q&A document to Committee | Office |
| 19th September | Oversight Committee Meeting | All |

Date of the Next Meeting

The next meeting would be held on Friday 19th September 2008 at STFC, Swindon, starting at 11.00 am with the Collaboration joining for coffee at 11.45 am.